Master Business Management App

Coding Test — Technical Evaluation Report

Full-lifecycle project management (RFQ → Quoted → Ordered → Shipping → Closed) with role-based access control and a data-grounded AI assistant.

Prepared by: Mohammad Ali Shkeir

Date: September 2026

This report evaluates the submission against the coding test's own five evaluation criteria. Every claim below is backed by either a source-code citation, a build/typecheck run, or a live browser interaction performed during this project's QA passes — findings that were discovered wrong are reported alongside the fix, not omitted.

# Table of Contents

Table of Contents	2

1. Executive Summary	4

2. Scope and Objectives	4

3. Architecture (Criterion 1)	4

3.1 Stack	4

3.2 Layering	5

3.3 REST API — 26 endpoints across 6 resources	5

3.4 Database schema	6

3.5 Build verification	6

4. Data Integrity (Criterion 2)	7

4.1 Workflow transitions	7

4.2 Shipment Hold business rule	7

4.3 Profit margin calculation	7

5. AI Grounding (Criterion 3)	8

5.1 The four required capabilities — each verified live	8

5.2 Bugs found in the AI path during QA, and the fix	9

5.3 RBAC is enforced inside AI answers, not just the REST API	9

6. UX/UI (Criterion 4)	9

6.1 Needs My Attention — design and a real RBAC bug fixed here	9

6.2 Responsive design	10

6.3 Typography consistency	10

7. Code Quality (Criterion 5)	10

8. Permissions & Security Summary	11

9. Live Verification Log	11

10. Documented Assumptions / Known Limitations	12

11. Bonus Items — Not Attempted	12

12. Conclusion	12

# 1. Executive Summary

The submission is a working full-stack application covering the complete brief: a relational data model for the Customer Request → Quotation → Order → Shipping → Closing lifecycle, role-based visibility and editing for Admin/Sales/Procurement, a Shipment Hold business rule with an audited Admin override, and a native "Ask My Business" AI assistant grounded in the live database via function-calling (Daily Brief, natural-language query, drafting with human approval).

Both the backend and frontend build and typecheck with zero errors (Sections 3 and 7), and every user-facing claim in this report — the Dashboard's attention logic, the AI's four required capabilities, the RBAC boundaries, the Shipment Hold override — was exercised through a real browser session as either Admin, Sales, or Procurement, not inferred from reading the code alone.

Two categories of finding are reported honestly rather than smoothed over: (a) real bugs found during QA and fixed before submission (an RBAC data leak in the attention flags, an AI citation over-broadening bug, an AI tool-budget exhaustion bug, a misleading 100%-margin display on uncosted projects), and (b) deliberate scope/judgment calls made where the brief left room for interpretation, documented in Section 10 and in the README. No feature described in this report as "implemented" is aspirational — anything not built is explicitly marked as a Bonus item not attempted (Section 11).

# 2. Scope and Objectives

Per the brief: "Build a minimal but powerful internal application that manages the full life cycle of a project: Customer Request, Quotation, Order, and Closing," demonstrating relational database design, clean UI/UX, and AI-agent integration with domain-specific context. The submission targets the MVP scope only — no Bonus items (chat widget beyond what's already native to the Dashboard, PDF upload, notifications) were implemented, per explicit instruction to prioritize a fully working core over a partially-working extended scope.

# 3. Architecture (Criterion 1)

Clean separation of frontend/backend, proper RESTful API design, and efficient database schema.

## 3.1 Stack

| Layer | Choice |
| --- | --- |
| Frontend | React + Vite + TypeScript + Tailwind CSS |
| Backend | Node.js + Express + TypeScript |
| Database | PostgreSQL (Supabase), Prisma ORM |
| Auth | JWT + bcrypt |
| AI | OpenAI-compatible SDK (model id / base URL / key all env-configurable; used with Groq in development) |

## 3.2 Layering

Backend code is split into three layers with a single direction of dependency: routes (HTTP concerns — auth middleware, request validation via Zod, status codes) → service (business rules — projects.service.ts owns every workflow/financial rule) → a shared lib (rbac.ts is the single source of truth for financial-visibility and attention-flag logic, consumed identically by the REST serializer, the AI's Daily Brief, and the AI's tool-calling results, so the three can never disagree). Prisma is the only database access layer; no raw SQL is used outside migrations.

## 3.3 REST API — 26 endpoints across 6 resources

Every route uses resource-based nouns and standard verbs (GET for reads, POST for creates and actions, PATCH for partial updates, DELETE for removal). Actions that don't map to plain CRUD — status transitions, payments, expenses, the hold override — are modelled as POST/PATCH sub-resources under /projects/:id/…, a standard REST convention for state-changing actions on a resource. Authentication is applied once per router (e.g. projectsRouter.use(authenticate)) rather than repeated per-route.

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/auth/login | Issue JWT |
| PATCH | /api/auth/password | Change own password |
| PATCH | /api/auth/profile | Update own name |
| GET | /api/projects | List projects (role-filtered financials) |
| GET | /api/projects/:id | Project detail |
| POST | /api/projects | Create RFQ (Sales/Admin) |
| PATCH | /api/projects/:id | Edit fields (mirrors view RBAC; blocked when Closed except Admin) |
| PATCH | /api/projects/:id/status | Workflow transition |
| POST | /api/projects/:id/override-hold | Admin-only shipment-hold override |
| POST | /api/projects/:id/payment | Record customer/supplier payment |
| POST | /api/projects/:id/expenses | Log an itemized expense |
| GET / POST /:id / PATCH /:id / DELETE /:id | /api/customers | Customer CRUD (Sales/Admin) |
| GET / POST /:id / PATCH /:id / DELETE /:id | /api/suppliers | Supplier CRUD (Procurement/Admin) |
| GET / POST | /api/users | User list / create (Admin) |
| POST | /api/ai/daily-brief | AI Daily Brief |
| POST | /api/ai/query | AI natural-language query (tool-calling) |
| POST | /api/ai/projects/:id/draft-email | AI drafts a follow-up email |
| POST | /api/ai/projects/:id/confirm-note | Human-approved draft recorded to Activity Timeline |

## 3.4 Database schema

Six normalized models — User, Customer, Supplier, Project, Financial (1:1 with Project), Expense, Activity — with proper foreign keys and cascade rules (e.g. Customer/Supplier deletion is blocked with a 409 while any Project still references them, never a crash). Project carries every field the brief mandates: id, customerId, projectName, status, ownerId, nextAction, dueDate, lastUpdate.

Finding and fix: Postgres does not auto-index foreign-key columns the way MySQL does. Before this pass, only @unique columns (User.email, Financial.projectId) had an index — Project.customerId/supplierId/ownerId/status and Activity/Expense.projectId did not, despite being the columns most frequently filtered and joined on (every project-detail page load queries Activity by projectId; the AI's list_projects tool filters Project by status). Migration 20260912100259_add_foreign_key_indexes adds seven indexes; verified applied against the live database and the app re-tested end-to-end afterward with no behavior change.

## 3.5 Build verification

- Backend: npm run build (tsc -p tsconfig.json) — 0 errors.

- Frontend: npm run build (tsc -b && vite build) — 0 errors; production bundle 434 kB (123 kB gzipped).

- Compiled backend (dist/index.js) boot-tested directly with node — reaches app.listen() and starts serving with zero import/startup errors.

# 4. Data Integrity (Criterion 2)

Are status transitions and financial calculations (Profit) handled correctly on the backend?

## 4.1 Workflow transitions

- Linear-only: backward transitions are rejected for every role, including Admin.

- Stage-skip: Sales/Procurement may only advance one stage at a time; Admin may skip ahead.

- Per-stage completeness, enforced even on an Admin skip (not just single-step moves): reaching Quoted requires estimated-or-actual revenue > 0; reaching Ordered requires a supplier assigned and estimated-or-actual cost > 0.

- All in projects.service.ts:transitionProjectStatus() — a single function, so the rule can't drift between a normal move and an Admin skip.

## 4.2 Shipment Hold business rule

Brief requirement, verified line-by-line against the implementation:

| Brief requirement | Implementation | Status |
| --- | --- | --- |
| a. Block transition to Closed while Due > $0 | transitionProjectStatus() computes customerBalance and throws a 409 if > 0 — enforced for any path reaching Closed, not only from Shipping, which is stricter than literally required, not a gap | Verified |
| b. Flag the project on the dashboard | needsAttention().blockedShipment, surfaced in the Dashboard's Needs My Attention list | Verified |
| c. Admin-only override, logging name + timestamp + reason | overrideShipmentHold() rejects non-Admin with 403, requires a non-empty reason, writes an OVERRIDE-type Activity with the admin's resolved name, ISO timestamp, and reason text | Verified |

## 4.3 Profit margin calculation

margin% = ((revenue − cost) / revenue) × 100, where revenue prefers actualRevenue over estimatedRevenue once the actual figure is non-zero, and cost follows the same actual-over-estimated preference — so the number tightens automatically as a deal moves from quoted to invoiced.

Finding and fix: a fresh RFQ defaults to $0 cost (Procurement hasn't sourced a supplier yet), and the original formula divided by revenue regardless — a brand-new $5,000 RFQ with no cost entered displayed "100.0% Profit Margin," reading as an extremely profitable deal rather than "not costed yet." Fixed by withholding the margin (returning null, not 0 or 100) until a real cost figure exists; the frontend now shows "Not available until a cost is entered." This also corrected the Dashboard's Margin Health widget, which had been silently counting every uncosted RFQ as a maximally healthy deal.

Currency handling: this app performs no FX conversion anywhere. Every aggregate (Payments Due, Payables Due, per-customer/supplier totals) is grouped and shown per-currency rather than summed across currencies, which would otherwise produce a mathematically meaningless number.

# 5. AI Grounding (Criterion 3)

Does the AI pull actual data from the database (e.g., via RAG or direct API calls) to answer questions?

Grounding mechanism: the assistant uses OpenAI-compatible function-calling with two tools — list_projects and get_project_detail — that execute real Prisma queries against the live database (role-filtered before the model ever sees them) inside a bounded tool-calling loop (up to 6 rounds, with a forced final synthesis pass if the model runs long, so a chatty round-trip degrades to a best-effort answer instead of a hard failure). This is the "direct API calls" grounding path the brief names as an accepted alternative to RAG — every number or project name in an AI answer traces to an actual database row, never to model invention (enforced in the system prompt and, separately, structurally: the model has no other source of project data).

## 5.1 The four required capabilities — each verified live

| Capability | Verification performed |
| --- | --- |
| 1. Daily Brief | Generated on the Dashboard as Admin; produced a grounded multi-bullet summary referencing real flagged projects by name and reason (overdue / low margin / missing next action). |
| 2. Natural-language queries | Tested from three separate entry points (Projects-page widget, Ask My Business page, "Ask about this project" on a project detail page) with real questions — "What needs my attention today?", "Which customer has the highest total revenue?", "What's the outstanding balance?" — each returned a correct, data-grounded answer. |
| 3. Drafting | "Draft Follow-up Email" produced a real subject/body referencing the project's actual customer, balance, and status — not a generic template. |
| 4. Human Approval | Confirmed the draft is editable and nothing is recorded until "Edit and Confirm" is clicked, which then appends the exact edited text to the Activity Timeline; "Discard" records nothing. Verified via the live Activity Timeline before/after the click. |

## 5.2 Bugs found in the AI path during QA, and the fix

- Over-broad grounding citations: "Grounded on" listed every project a tool call had fetched, not just the ones the final answer actually named — asking about "the best customer" returned 2 projects in the answer but cited all 6 fetched by the tool call. Fixed by filtering citations to project names present in the answer text.

- Tool-budget exhaustion on a canned suggestion: the page's own example prompt, "What needs my attention today?", failed with a generic apology because the model called list_projects once per status (5 calls) and ran out of the 3-round budget before answering — even though a single unfiltered call already returns every project's attention flags. Fixed by raising the budget, clarifying the tool description to discourage the redundant per-status calls, and adding a forced-synthesis fallback.

## 5.3 RBAC is enforced inside AI answers, not just the REST API

The same rbac.ts functions used by the REST serializer filter what the AI's tools return before the model sees it, and the system prompt instructs the model to state plainly when a question falls outside the caller's role rather than guess. A Sales user asking about profit margin receives a stated refusal, not a fabricated number — the data literally isn't in the context the model was given.

# 6. UX/UI (Criterion 4)

Is the "Needs My Attention" dashboard instantly readable? Is the interface intuitive without a user manual?

## 6.1 Needs My Attention — design and a real RBAC bug fixed here

Placed as the first content block after the header (ahead of the KPI row) per an explicit design decision, on the reading that the brief's "most critical screen" language outweighs a KPIs-first layout. Overdue and payment-hold render red; low margin renders amber with an explicit "(<20%)" threshold shown inline rather than left implicit.

Finding and fix: needsAttention()'s lowMargin and blockedShipment booleans were originally computed and returned identically for every role, regardless of whether that role is authorized to see the underlying financial figures. A bare true/false is itself a data leak — telling a Sales user "this project has low margin" reveals a fact about supplier cost they are not authorized to see, even without exposing the number itself. Fixed by gating both flags on the same canSeeMargin/canSeeRevenue checks used for the raw figures, verified across all three roles and confirmed the fix cascades correctly through the REST API, the AI Daily Brief, and the AI's tools with no additional per-surface changes — a direct result of every surface sharing the one rbac.ts implementation (Section 3.2).

## 6.2 Responsive design

The sidebar collapses to a slide-in drawer below the md breakpoint; every data table sits in its own overflow-x-auto wrapper with an explicit min-width so it scrolls instead of squeezing cell text into multiple lines; a KPI-grid breakpoint that collided with the sidebar's own breakpoint at exactly 768px (clipping card values at tablet width) was moved to the lg breakpoint where the collision can't occur. Verified with live overflow measurement (scrollWidth − clientWidth on the actual scroll container) across the 320–1920px range, not by eye at a handful of preset widths.

## 6.3 Typography consistency

The app follows a 12/14px text-xs/text-sm convention for body and label text throughout. A computed-style sweep of every page found two 16px outliers on the Dashboard (the attention-breakdown line and the full attention-list heading) that had been set to text-base instead of the surrounding convention; both corrected to match every sibling heading on the page.

# 7. Code Quality (Criterion 5)

Is the code clean, modular, and well-commented?

- Modular by concern: routes (HTTP) / service (business rules) / lib (shared RBAC + financial logic) / middleware (auth) on the backend; pages / components / hooks on the frontend, with a shared PageHeader component eliminating duplicated header markup across nine pages.

- Comments explain WHY, not WHAT — e.g. rbac.ts documents why a role-blind boolean flag is itself a data leak; projects.service.ts documents why recordPayment is a separate endpoint from the general edit path (a payment has its own can't-exceed-balance rule that a free-form correction shouldn't be bound by); the shipment-hold-override function documents exactly which brief clause it satisfies.

- No leftover debug artifacts: a repository-wide search for console.log/console.debug/debugger found only the one legitimate backend startup log line ("Backend listening on…"); zero in the frontend.

- Zero TypeScript errors across both projects (tsc -p tsconfig.json --noEmit on the backend, tsc -b on the frontend) at every checkpoint during this QA pass, including after the schema/index migration.

# 8. Permissions & Security Summary

| Role | Can view | Cannot view | Can edit |
| --- | --- | --- | --- |
| Admin | Everything | — | Everything, including a Closed project (exceptional corrections only, still logged to the Activity Timeline) |
| Sales | Customer data, revenue, project status | Supplier cost, profit margin | Customer-side fields; locked out entirely once a project is Closed |
| Procurement | Supplier data, cost | Customer revenue, profit margin (implied — margin needs revenue) | Supplier-side fields, including assigning a supplier and its cost after Sales creates the RFQ; locked out once Closed |

Edit permission deliberately mirrors view permission (if a role can see a figure, it can edit it) so there is one mental model for both rather than two rule sets to keep in sync. Closed-project locking is enforced server-side (verified with a direct API call as Sales returning 403, not merely a hidden button) as well as reflected in the UI.

# 9. Live Verification Log

Representative interactions actually performed in a browser session against the running app during this QA pass — not asserted from reading the source alone.

| Action | Role | Result |
| --- | --- | --- |
| Create RFQ with no supplier/cost | Sales/Admin | Created; Owner auto-assigned to creator; Profit Margin correctly withheld |
| Assign supplier + enter cost via Edit on that RFQ | Procurement | Succeeded; Activity Timeline correctly attributed the change to "Pam Procurement" |
| Record a supplier payment, then reload Dashboard via a real link click | Admin | Payables Due updated correctly in the same session (React Query cache invalidation confirmed working under real navigation) |
| Attempt to edit a Closed project via direct API call | Sales | 403 "This project is closed — only Admin can make further changes" |
| Edit the same Closed project | Admin | Succeeded, logged to Activity Timeline |
| Ask "What needs my attention today?" | Admin | Returned a correct grounded answer citing only the 3 projects actually named |

# 10. Documented Assumptions / Known Limitations

Judgment calls made where the brief left room for interpretation; the full rationale for each lives in the README so a reader doesn't need this report to run the project.

- Project creation is RFQ-only intake (Customer, Project Name, rough Estimated Revenue, Next Action, Due Date) — Supplier and Cost are realistically unknown at that stage and are added later via Edit.

- "Next Action" is an independently-set free-text field, not derived from workflow Status — required by the brief's own field list and by the Dashboard's "Missing a Next Action" alert, which can only fire on a field that can genuinely be empty.

- No FX conversion anywhere; multi-currency totals are always shown per-currency.

- No SSE/WebSocket layer — React Query cache invalidation plus refetch-on-window-focus covers this app's actual real-time needs without added infrastructure.

- Itemized Expenses (shipping/inspection/etc.) are folded into the margin's total cost but not into supplierBalance, since an expense may be paid to a third party (a shipper, an inspector) rather than the assigned Supplier.

# 11. Bonus Items — Not Attempted

Per explicit instruction, no Bonus-list item was implemented in this pass; all three remain available as future work:

- PDF/Document upload attached to a project.

- Overdue-task notifications (email or in-app).

- A dedicated chat-widget variant of "Ask My Business" beyond what already exists on the Projects page and inside each project's AI panel.

# 12. Conclusion

The submission satisfies all five evaluation criteria with concrete, reproducible evidence rather than assertion: a cleanly layered, now properly-indexed schema behind a conventional REST API (Criterion 1); financial and workflow rules enforced server-side with the Shipment Hold business rule matching the brief clause-by-clause (Criterion 2); an AI assistant grounded in live database calls across all four required capabilities, with its own real bugs found and fixed during QA (Criterion 3); a Needs-My-Attention dashboard whose RBAC-leak bug was caught and closed before submission (Criterion 4); and a modular, well-commented, zero-error codebase (Criterion 5). The project builds and starts cleanly from a fresh compile, which the brief marks as the single most important gate.